## Slide 1
RISK MATURITY 2
DR.dr. Zulkifli Djunaidi, M.AppSc
16/10/2020
Sesi 13

## Slide 2
There are no risk management processes in place. The organization does not feel the need for managing risk, and does not use structured approaches for this purpose: it is not carrying-out pre-planning activity, but is reacting to situations and risk issues after they occur with no proactive thought.
The organization is not able to distinguish between positive and negative risk.
Management processes are repetitive, with no attempt to learn from the past and to prepare for future threats.
There might be a belief that most important risks are known.
AT LEVE 1

## Slide 3
AT LEVE 1
The effects of risky events might be identified, but not linked to goals, and risk events are not associated with their process sources.
No attempt is made to develop mitigation plans.
There is no culture of control, but one of resistance to change prevailing. There is emphasis on protecting physical and financial assets.
To move from Level 1 to Level 2, the organization needs to recognize the value of risk management, and to became aware of its potential benefits.
To this end, a disruptive event or external factors – such as stakeholders’ influence, government pressure, etc. – may trigger a more proactive approach towards risk, and an awareness that some form of structured system needs to be put in place to deal with uncertainty.

## Slide 4
AT LEVE 2
Top management are aware of the need to manage uncertainty and risk, and have made basic resources available to improve.
A risk strategy has been identified, and a risk management policy has been drawn up.
Key people are conscious of the need to assess and manage risks, and they understand risk concepts and principles.
Some stand-alone risk processes have been identified, and the related risk mitigation activities are sometimes identified but not often executed.

## Slide 5
AT LEVE 2
Risk management mainly focuses on past events.
Corporate culture has little risk management accountability, with process owners not well defined or communicated.
Risk culture is enforced by policy still interpreted, nevertheless, as compliance.
A pilot training programme has been implemented, and a core group of people have the skills and knowledge to manage risk.

## Slide 6
AT LEVE 2
Programs for compliance, quality management, process improvement and so on still operate independently, and have no common framework, causing overlapping risk assessment activities and inconsistencies.
Controls are mainly based on departments and finances.
Consistent planning and tracking of performance is missing. Qualitative risk assessments are unused or informal.

## Slide 7
AT LEVE 2
Summarizing, although the organization is aware, at some level, of the potential benefits of managing risks, there is no effective widespread implementation process, and it is up to an interested individual manager to pursue good practices.
There is limited evidence that risk management is being effective in at least the most relevant areas.

## Slide 8
AT LEVE 3
Organizational processes are identified, and risk ownership is clearly defined and well communicated to all staff.
Authorities, roles and responsibilities are identified, and appropriate resources allocated.
Agreement exists on a risk framework, and operating guidance is available.
Senior managers take the lead to ensure that approaches for addressing risk are being developed and implemented in all key and relevant areas.
Events are associated with their process sources.

## Slide 9
AT LEVE 3
Emphasis is on developing a series of proactive action plans, to deal with events that may impact the organization and its stakeholders, to better respond to identified issues, and to consider measures reducing the likelihood of undesirable events and their consequences.
More weight is given to pre-emptive planning.
Qualitative assessment methods are used to determine what deeper needs exist for use of quantitative methods, analysis, tools and models.

## Slide 10
AT LEVE 3
This phase provides the opportunity to increase awareness for a large portion of the organization.
There is clear evidence that risk management is being effective in all relevant areas.
By the end of this stage, a culture of risk management is taking hold within the organization, and includes the management of opportunities.

## Slide 11
AT LEVE 4
The management of risk is everyone’s responsibility, and the risk management system is enforced at every level: it is embedded in all organizational processes and strategies, and is a formal part of goal setting and achievement.
Accountability is embedded into all processes, support functions, lines and locations, as a way to achieve goals.
A risk-based approach to achieve goals is used at all levels.
A terminology and classification for collecting risk information is fully implemented.

## Slide 12
AT LEVE 4
Risk and performance information is collected from all areas, to identify dependencies and root cause indicators’ frequency; moreover, it is actively used to improve all organizational processes.
Mitigation measures are determined, and a method to quantify effectiveness is understood.
Risk mitigation is integrated with assessment (carried out with quantitative analysis, tools and models supporting qualitative methods) to monitor effective use.
Measures ensure downside and upside outcomes of risks and opportunities are aggressively managed.

## Slide 13
AT LEVE 4
Standardized evaluation criteria of impact, likelihood and controls’ effectiveness are used to prioritize risk for follow-up activity.
Frontline employees’ participation and documents risk issues’ or opportunities’ significance are promoted.
Process owners regularly review and recommend risk indicators that best measure their areas’ risks.
The results of internal adverse event planning are considered to be a strategic opportunity.

## Slide 14
AT LEVE 4
Career development and compensation include incentives for effective risk management.
The organization measures the effectiveness of managing uncertainties and seizing risky opportunities.
Deviations from plans or expectations are measured against goals.
A clear, concise and effective approach to monitoring progress toward risk management goals is communicated regularly with business areas.

## Slide 15
AT LEVE 4
Level 4 is viewed as an iterative continual improvement phase, where risk management system feedback loops permanently encourage learning from experiences in order to achieve excellence.
A proficient level is characterized by specific features, such as: organizational resilience and commitment to excellence; risk management as an inseparable part of decision making and day-to-day operations; risk management as an objective in all senior management performance agreements; risk capability continually reinforced and sustained by top management; leaders regarded as exemplars; organization selected as an example of good practice by others; good record of innovation; sound risk management arrangements established to manage risks together with all partners.

## Slide 16
READING KEYS | ITEMS/CORE AREAS | DESCRIPTORS | MULTIDIMENSIONAL ANALYSIS AND READING GRID: RM MATURITY |  |  | 
 |  |  | STAGE (LEVEL) 1 | STAGE (LEVEL) 2 | STAGE (LEVEL) 3 | STAGE (LEVEL) 4
 |  |  | ATTRIBUTES/ PERFORMANCE INDICATORS | ATTRIBUTES/ PERFORMANCE INDICATORS | ATTRIBUTES/ PERFORMANCE INDICATORS | ATTRIBUTES/ PERFORMANCE INDICATORS
RISK RATIONALITIES: RM FRAMEWORK AND PROCESSES | Risk Framework | Attitude towards uncertainties (Risk Philosophy) | No proactive though: the organization is reacting to situations and risk issues after they occur and it is not able to distinguish between positive and negative risk | Risk is considered a static phenomenon instead of a dynamic one. Risk approach mainly focuses on past events | Opportunistic approach: a common and consistent definition of risk exists and is applied throughout the organization, but risk approach mainly focuses on avoiding unexpected large loss events | Open and proactive approach to risk that considers both threat and opportunity. Risk based approach to achieve goals is used at all levels
 |  | Mandate | The board does not feel the need for managing risk | Following an external demand (legislative or regulatory, government pressure, stakeholders’ influence) | By an administrative or political board | Both by a strong both administrative and political board
 |  | Management leadership and commitment | Managements is not committed to establishing risk management and has not assumed a leadership role in implementing it | Some risk management initiatives are supported by top management on ad hoc basis across the organization | Senior managers take the lead to ensure that approaches or addressing risks are being developed and implemented in all key and relevant areas | The leadership for risk management is embedded at all levels of the organization. RM is a formal and regular senior management activity. Senior management framework and is visible involved in risk management practices and initiatives

## Slide 17
UNCERTAINTY EXPERTS: PEOPLE, ROLES, STRUCTURES AND INTERACTIONS | Culture | RM internal culture | The focus is primarily on responding to crises and is reactive rather than proactive. Prevalls a culture resistant to change with emphasis on protecting physical and financial assets | People tend to be risk adverse: a caution approach is taken to risk management overall (risk avoidance) | RM is done proactively and a culture of control is being disseminated | Individual and organizational expectations for RM are synchronized. The focus is on opportunities, not just risks avoidance. The organization fosters a culture of continuous learning and participation and people are encourage to be innovative. Staff is highly committed to the success of the organization.
 |  | Linkage to ethics and value | No ethics policy or guidelines in place. No clear statements of shared values or principles or attention to legal issues | Organization may have an ethics statement but philosophy reflects legal and political considerations (compliance approach) and any written policies are applied inconsistently | Ethics and values principles/guidelines and legal/political considerations are understood by staff and risk management approach is aligned with them | Ethics and values are consistency reflected in RM organization practices and actions. Regular surveys on this topic consider risk. An organizational climate of mutual trust exists at all levels

## Slide 18
TECHNOLOGIES: SUPPORT | RM Information System | ICT tools | No RM information system has been envisaged | A specific pilot RM information system is being implemented as a part of other information systems | A generic software may be used to support management in tracking key and relevant process areas | Each stage of the risk management process is tracked in a Web based tool thoroughly integrated with other corporate information systems
 |  | Document management | Record management supporting activities and decisions is focused on physical and financial assets. The organization does not document information about risk | A document management system, mainly focused on past events, may be envisaged: To comply with legal, regulatory and governance requirements; To record information with reference to some stand-alone processes identified and related mitigation actions | Organization identify resources in terms of document systems to support management in recording key and relevant process areas | Information about risks are recorded in a consistent and secure way, establishing the policies and procedures needed to access, use and transfer information, as part of a structured information Management Plan. Each stage of the risk management process is recorded appropriately

## Slide 19
Thank you